PROJECT OBJECTIVE DOCUMENT

BDP Fork — GG Blogging Engine

Phase 1: 2-Hour Sprint  |  Phase 2: Full GG Integration

# Project Objectives

## Phase 1 — Unblock Design Work (Today, 2 Hours)

Get category post filtering working on the existing BDP installation so page design work can proceed without interruption. No renaming, no refactoring, no GG hooks. Additive changes only.

## Phase 2 — GG Blogging Engine (Ongoing)

Fork the plugin into a standalone GG ecosystem module with extended layouts, custom post type support, a cleaner admin UI, and optional GG core registration. Developed incrementally alongside other ecosystem work.

# PHASE 1 — Category Filter Sprint

## Objective

Add Ajax-powered category filter buttons to [bdp_post] (grid layout). When a user clicks a category button, the post grid reloads without a page refresh showing only posts from that category. All existing shortcode params remain unchanged. This directly unblocks the page layout work.

## Task Breakdown

| # | Task | Est. Time | Priority | Implementation Notes |
| --- | --- | --- | --- | --- |
| 1 | Add filter_cats param to bdp_post shortcode_atts() | 10 min | HIGH | Add 'filter_cats' => '' to the shortcode_atts array in includes/shortcodes/bdp-post.php. This is the comma-separated list of category IDs/slugs to show as filter buttons. |
| 2 | Add show_filter param (toggle filter UI on/off) | 5 min | HIGH | Add 'show_filter' => 'false' to shortcode_atts. Default false = backward compatible. Set to 'true' to enable. |
| 3 | Add Ajax action for category filter | 20 min | HIGH | In includes/bdp-ajax-functions.php, add new action: wp_ajax_bdp_filter_posts / wp_ajax_nopriv_bdp_filter_posts. Handler reads category slug from POST, builds WP_Query, includes grid template, returns JSON with HTML. |
| 4 | Render filter buttons in bdp-post shortcode | 20 min | HIGH | Before the grid output in bdp-post.php, if show_filter=true, loop filter_cats, call get_term() for each, render button HTML with data-cat and data-conf attributes. |
| 5 | Write filter JS handler in bdp-public.js | 30 min | HIGH | On .bdp-filter-btn click: set active state, read data-cat and data-conf, POST to ajaxurl (action: bdp_filter_posts), on success replace .bdp-post-grid-main innerHTML with result.data.html. |
| 6 | Add nonce to wp_localize_script | 5 min | HIGH | In class-bdp-script.php, add 'filter_nonce' => wp_create_nonce('bdp_filter_nonce') to the Wpbdp localization array. |
| 7 | Add filter button CSS | 20 min | HIGH | Append to assets/css/bdp-public.css: .bdp-filter-bar styles (flex, gap, margin), .bdp-filter-btn (button reset, padding, border, cursor), .bdp-filter-btn.active (cerise background or NAVY), loading state opacity. |
| 8 | Test: All Posts button + category buttons | 10 min | HIGH | Add an 'All' button that passes empty string as category (shows all posts). Verify active state toggles correctly. Test with 2+ categories. |

## Implementation — Step by Step

### Step 1: includes/shortcodes/bdp-post.php — Add params

Locate the shortcode_atts() call (around line 24). Add two new entries:

'show_filter'  => 'false',

'filter_cats'  => '',

Then in the variable extraction block below it, add:

$show_filter  = ( $show_filter === 'true' ) ? 'true' : 'false';

$filter_cats  = ! empty( $filter_cats ) ? array_map('trim', explode(',', $filter_cats)) : array();

### Step 2: Render filter buttons — still in bdp-post.php

Immediately before the ob_start() call that begins the output buffer, insert:

ob_start();

if ( $show_filter === 'true' && ! empty( $filter_cats ) ) {

$conf = json_encode( array(

'design'       => $design,

'grid'         => $grid,

'media_size'   => $media_size,

'limit'        => $posts_per_page,

'words_limit'  => $words_limit,

'showAuthor'   => $showAuthor,

'showDate'     => $showDate,

'showCategory' => $showCategory,

'showContent'  => $showContent,

'show_tags'    => $show_tags,

'show_comments'=> $show_comments,

'showreadmore' => $showreadmore,

'order'        => $order,

'orderby'      => $orderby,

) );

echo '<div class="bdp-filter-bar" data-conf='' . esc_attr( $conf ) . ''>';

echo '<button class="bdp-filter-btn active" data-cat="">All</button>';

foreach ( $filter_cats as $cat_ref ) {

$term = is_numeric($cat_ref) ? get_term( (int)$cat_ref, 'category' ) : get_term_by('slug', $cat_ref, 'category');

if ( $term && ! is_wp_error($term) ) {

echo '<button class="bdp-filter-btn" data-cat="' . esc_attr($term->slug) . '">' . esc_html($term->name) . '</button>';

}

}

echo '</div>';

}

### Step 3: includes/bdp-ajax-functions.php — Ajax handler

Inside the Wpbdp_Public class constructor, add:

add_action( 'wp_ajax_bdp_filter_posts',        array($this, 'bdp_filter_posts') );

add_action( 'wp_ajax_nopriv_bdp_filter_posts', array($this, 'bdp_filter_posts') );

Then add the handler method:

function bdp_filter_posts() {

check_ajax_referer( 'bdp_filter_nonce', 'nonce' );

global $post;

$atts     = ! empty( $_POST['conf'] ) ? $_POST['conf'] : array();

$cat_slug = sanitize_text_field( $_POST['cat'] ?? '' );

$design        = isset($atts['design']) ? sanitize_text_field($atts['design']) : 'design-1';

$grid          = isset($atts['grid']) ? intval($atts['grid']) : 2;

$posts_per_page= isset($atts['limit']) ? intval($atts['limit']) : 20;

$media_size    = isset($atts['media_size']) ? sanitize_text_field($atts['media_size']) : 'large';

$words_limit   = isset($atts['words_limit']) ? intval($atts['words_limit']) : 20;

$showAuthor    = isset($atts['showAuthor']) && $atts['showAuthor'] === 'false' ? 'false' : 'true';

$showDate      = isset($atts['showDate']) && $atts['showDate'] === 'false' ? 'false' : 'true';

$showCategory  = isset($atts['showCategory']) && $atts['showCategory'] === 'false' ? 'false' : 'true';

$showContent   = isset($atts['showContent']) && $atts['showContent'] === 'true' ? 'true' : 'false';

$show_tags     = isset($atts['show_tags']) && $atts['show_tags'] === 'false' ? 'false' : 'true';

$show_comments = isset($atts['show_comments']) && $atts['show_comments'] === 'false' ? 'false' : 'true';

$showreadmore  = isset($atts['showreadmore']) && $atts['showreadmore'] === 'true' ? 'true' : 'false';

$order         = isset($atts['order']) && strtolower($atts['order']) === 'asc' ? 'ASC' : 'DESC';

$orderby       = isset($atts['orderby']) ? sanitize_text_field($atts['orderby']) : 'date';

$args = array(

'post_type'          => 'post',

'post_status'        => array('publish'),

'order'              => $order,

'orderby'            => $orderby,

'posts_per_page'     => $posts_per_page,

'ignore_sticky_posts'=> true,

);

if ( ! empty( $cat_slug ) ) {

$args['tax_query'] = array( array(

'taxonomy' => 'category',

'terms'    => $cat_slug,

'field'    => is_numeric($cat_slug) ? 'term_id' : 'slug',

) );

}

$query = new WP_Query( $args );

$design_file = BDP_DIR . '/templates/grid/' . $design . '.php';

ob_start();

echo '<div class="bdp-post-grid-main bdp-' . esc_attr($design) . ' bdpgrid-' . esc_attr($grid) . ' bdp-clearfix">';

if ( $query->have_posts() ) {

while ( $query->have_posts() ) {

$query->the_post();

$count = 0; $cat_links = array(); $css_class = '';

$post_featured_image = bdp_get_post_featured_image( $post->ID, $media_size );

$post_link = bdp_get_post_link( $post->ID );

$terms = get_the_terms( $post->ID, BDP_CAT );

$tags = get_the_tag_list(' ',', ');

$comments = get_comments_number( $post->ID );

$reply = ($comments <= 1) ? __('Reply', 'bdp') : __('Replies', 'bdp');

if( $terms ) { foreach($terms as $term) { $term_link = get_term_link($term); $cat_links[] = '<a href="'.esc_url($term_link).'">'.$term->name.'</a>'; } }

$cate_name = join(' ', $cat_links);

if ( file_exists($design_file) ) include( $design_file );

}

} else {

echo '<p class="bdp-no-posts">' . esc_html__('No posts found.', 'blog-designer-pack') . '</p>';

}

wp_reset_postdata();

echo '</div>';

$html = ob_get_clean();

wp_send_json_success( array( 'html' => $html ) );

}

### Step 4: assets/js/bdp-public.js — Filter click handler

At the top of the file, after the existing initialization calls, add:

/* Category Filter */

jQuery(document).on('click', '.bdp-filter-btn', function() {

var btn      = jQuery(this);

var bar      = btn.closest('.bdp-filter-bar');

var grid     = bar.next('.bdp-post-grid-main');

var cat      = btn.data('cat');

var conf     = bar.data('conf');

bar.find('.bdp-filter-btn').removeClass('active');

btn.addClass('active');

grid.css('opacity', '0.5');

jQuery.post( Wpbdp.ajaxurl, {

action : 'bdp_filter_posts',

nonce  : Wpbdp.filter_nonce,

cat    : cat,

conf   : conf

}, function(res) {

if ( res.success ) {

grid.replaceWith( res.data.html );

}

bar.next('.bdp-post-grid-main').css('opacity', '1');

});

});

### Step 5: class-bdp-script.php — Add nonce

In the wp_localize_script call for bdp-public-script, add one line:

'filter_nonce' => wp_create_nonce( 'bdp_filter_nonce' ),

### Step 6: assets/css/bdp-public.css — Filter bar styles

Append to the end of the file:

/* BDP Category Filter Bar */

.bdp-filter-bar { display: flex; flex-wrap: wrap; gap: 8px; margin-bottom: 24px; }

.bdp-filter-btn { background: transparent; border: 2px solid #1B2A4A; color: #1B2A4A;

padding: 6px 18px; border-radius: 4px; cursor: pointer; font-size: 14px;

font-family: inherit; transition: all 0.2s ease; }

.bdp-filter-btn:hover { background: #1B2A4A; color: #fff; }

.bdp-filter-btn.active { background: #DE3163; border-color: #DE3163; color: #fff; }

.bdp-post-grid-main { transition: opacity 0.2s ease; }

.bdp-no-posts { padding: 24px; text-align: center; color: #666; }

### Shortcode Usage After Implementation

Standard usage — no filter:

[bdp_post limit="12" grid="3" design="design-1"]

With category filter buttons:

[bdp_post limit="12" grid="3" design="design-1" show_filter="true" filter_cats="travel,food,lifestyle"]

Or by category ID:

[bdp_post limit="12" grid="3" show_filter="true" filter_cats="4,7,12"]

# PHASE 2 — GG Blogging Engine Roadmap

## Overview

Phase 2 converts the forked BDP into a first-class GG ecosystem module. Work is organized into tracks that can proceed in parallel or sequentially depending on capacity. Nothing in Phase 2 breaks what Phase 1 delivers.

## Track A — Unlock Existing Parameters (2-4 hours total)

These features are structurally complete but locked behind hardcoded constants. Each is a one- to two-line change per shortcode file.

| # | Task | Est. Time | Priority | Implementation Notes |
| --- | --- | --- | --- | --- |
| A1 | Custom Post Type support | 30 min | HIGH | Add 'post_type' => 'post' to every shortcode's shortcode_atts(). Replace hardcoded BDP_POST_TYPE in WP_Query with the extracted variable. Users can now pass post_type="portfolio". |
| A2 | Custom Taxonomy support | 30 min | HIGH | Add 'taxonomy' => 'category' and 'tag' => '' to shortcode_atts. Update tax_query to use the variable. Users can filter by any registered taxonomy. |
| A3 | Link behaviour (new tab) | 15 min | MED | Add 'link_behaviour' => 'self' to shortcode_atts. In every template file, change the post link anchor to include target='_blank' when link_behaviour === 'new'. |
| A4 | Custom read more text | 15 min | LOW | Add 'read_more_text' => 'Read More' to shortcode_atts. Update template files to echo $read_more_text instead of hardcoded string. |
| A5 | CSS class passthrough | 10 min | LOW | Add 'css_class' => '' to shortcode_atts. Append to the wrapper div's class attribute. |

## Track B — New Layouts & Designs (Ongoing, 2-8 hours each)

Each new design is a self-contained PHP template file in templates/{layout}/. Register it by adding one entry to the relevant design registry function in bdp-functions.php. No other files change.

| # | Task | Est. Time | Priority | Implementation Notes |
| --- | --- | --- | --- | --- |
| B1 | Grid design-3 (card with overlay) | 3 hrs | HIGH | Dark image overlay with title/date on hover. Common magazine pattern. Template-only change. |
| B2 | Grid design-4 (minimal, no image) | 2 hrs | MED | Text-only card. Title, excerpt, category, date. Useful for link-heavy content. |
| B3 | Grid design-5 (horizontal card) | 3 hrs | MED | Side-by-side image and text. Better for longer excerpts. Responsive stack on mobile. |
| B4 | Grid-box design-2 (unlock existing) | 1 hr | LOW | BDP Pro has this design but it's absent from free templates. Build a version from the existing design-1 base. |
| B5 | Timeline layout (new shortcode) | 6 hrs | LOW | New gg_post_timeline shortcode. Vertical timeline with alternating left/right cards. New templates/timeline/ directory. |
| B6 | Featured post hero layout | 4 hrs | MED | Large hero card (first post) followed by a smaller grid. Single template file, no new shortcode needed. |

## Track C — Ajax Pagination (3-5 hours)

Extend the existing Load More Ajax pattern to all layouts. The handler (bdp_get_more_post) already works for masonry. The same pattern needs wiring into grid, list, and carousel.

| # | Task | Est. Time | Priority | Implementation Notes |
| --- | --- | --- | --- | --- |
| C1 | Load More for Post Grid | 1 hr | HIGH | Render data-conf on the ajax-btn-wrap div. Add bdp-load-more-btn below grid. Reuse existing JS handler and PHP action. |
| C2 | Load More for Post List | 1 hr | MED | Same pattern as C1. List template needs the wrapper class convention. |
| C3 | Infinite Scroll (new) | 3 hrs | LOW | Intersection Observer on a sentinel div below the grid. Fires the same Ajax action on scroll. Page param increments automatically. |

## Track D — GG Ecosystem Integration (2-3 hours)

| # | Task | Est. Time | Priority | Implementation Notes |
| --- | --- | --- | --- | --- |
| D1 | GG module registration hook | 30 min | LOW | Conditional gg_register_module() call on plugins_loaded. No-ops if GG core absent. |
| D2 | Strip Freemius admin notices | 45 min | MED | Remove bdp_premium_admin_messages() action hook. Remove Freemius pricing page registration. Keep freemius/ directory inert. |
| D3 | GG admin menu integration | 1 hr | LOW | Replace standalone BDP admin menu with GG submenu registration pattern if GG core is present. Fallback to standalone if not. |
| D4 | CSS variable alignment | 1 hr | LOW | Replace hardcoded color values in bdp-public.css with CSS custom properties. Map to GG token names where applicable. |
| D5 | Plugin rename & rebrand | 30 min | LOW | Update Plugin Name, Text Domain, constants prefix from BDP to GG_BDP or GGBL. Update all function name prefixes in a single search-replace pass. |

## Track E — Admin & UX (4-6 hours)

| # | Task | Est. Time | Priority | Implementation Notes |
| --- | --- | --- | --- | --- |
| E1 | Shortcode generator: add filter params | 1 hr | MED | Add filter_cats and show_filter to shortcode-fields.php under the free params section. Remove 'Upgrade to pro' from social sharing field or hide it. |
| E2 | Live preview in shortcode builder | 3 hrs | LOW | Iframe preview panel in the shortcode generator that re-renders on param change via Ajax. |
| E3 | Settings page: default values | 2 hrs | LOW | WordPress Settings API page for plugin-wide defaults (default grid, default design, default limit). Reduces shortcode verbosity. |

# Effort Summary

| Phase / Track | Est. Hours | Priority | Blocks |
| --- | --- | --- | --- |
| Phase 1 — Category Filter | 2 hrs | IMMEDIATE | Page design work |
| Track A — Unlock Params | 1-2 hrs | HIGH | CPT support |
| Track B — New Layouts | 2-8 hrs each | MED | Design expansion |
| Track C — Ajax Pagination | 3-5 hrs | MED | UX improvement |
| Track D — GG Integration | 2-3 hrs | LOW | Ecosystem novelty |
| Track E — Admin UX | 4-6 hrs | LOW | DX improvement |

Implementation Rule: All changes are additive. Existing shortcodes, templates, and CSS classes are not modified — new files and new parameters only. This guarantees zero regression on any live usage.